Weekly Status Update (Week 1)

Project: Oriyadori Asal                                                             Duration: 25–27 August 2026

During Week 1, our team focused on setting up the project environment and organizing the workflow. We completed the repository setup, established communication channels, and began studying the PIC16F72 architecture.

Planned Work

* Create GitHub accounts and project repository.

* Set up the repository structure.

* Prepare README and `.gitignore`.

* Create the official Google Chat group.

* Begin PIC16F72 architecture study.

Completed Work

* Successfully created GitHub accounts for all members.

* Created the project repository with organized folders (`docs`, `src`, `tests`, `programs`).

* Added the README and `.gitignore` files.

* Created the official Google Chat group and added all four members.

* Studied the PIC16F72 architecture and divided the topics among the team.

* Completed the Week 1 documentation and initial system design.

Pending Work

* Complete the detailed CPU architecture study.

* Begin instruction implementation in Embedded C.

* Review timer and interrupt modules.

Issues Encountered

* Finalizing the programming language for the project.

* Deciding how to divide the architecture topics equally among team members.

Decisions Made

* GitHub will be the official project repository.

*Java was selected as the programming language.

* Google Chat will be used for all official communication and meeting schedules.

* Weekly status updates and meeting minutes will be maintained regularly.

Individual Contributions

* Naseef: Created the repository, prepared the initial design, completed documentation, and took responsibility for Embedded C programming.

* Moksha: Coordinated task distribution, maintained the weekly status update, and handled README documentation.

* Anas: Organized the repository structure and took responsibility for memory-related architecture topics.

* Chinmay: Added the `.gitignore` file, verified the repository setup, and handled GPIO, timer, and interrupt topics.

Work Accepted

* Repository setup completed.

* Documentation structure approved.

* README and `.gitignore` finalized.

* Official communication system established.

Work Carried Forward

* Detailed PIC16F72 CPU implementation.

* Timer and interrupt programming.

* Basic microcontroller program development.

Week 2 Plan

The team will review each member's architecture topic, discuss the timer and interrupt mechanisms in detail, begin coding the basic PIC16F72 program in Embedded C, and continue updating the project documentation.